### Week 3 Project Report

Project Name: HEART DISEASE VISUALISATION
Week: 3
Date: 10/02/2025

## 1. Documentation of Interactive Features

This section provides a detailed breakdown of all interactive features implemented this week.

### 1.1 User Interface Features

- Dropdown Filters: Allows users to filter data based on various criteria.

- Interactive Graphs: Users can click on data points to view additional details.

- Choropleth Maps: Display country-wise visualizations based on selected metrics.

- Sidebar Navigation: Enables easy navigation between different dashboard sections.

- Dynamic Risk Factor Analysis: Updates charts based on selected risk factors.

## 2. Testing Report (Performance & Bugs)

This section outlines any performance issues encountered and their resolution status.

### 2.1 Performance Analysis

| Feature | Expected Behavior | Observed Issue | Status (Resolved/Pending) |
| --- | --- | --- | --- |
| Dropdown Filters | Data updates dynamically | Few seconds lag in response when switching filters | Pending |
| Choropleth Maps | Updates based on metric selection | Works as expected | Resolved |
| Risk Factor Analysis | Chart updates based on user input | Works as expected | Resolved |
| Correlation Analysis | Show correlation analysis between risk analysis | 5 to 10 seconds lag in loading | Pending |

### 2.2 Bug Fixes & Improvements

- Fixed: Risk factor plot not updating on filter change.

- Fixed: Dropdown selections not being reflected in graphs.

- Identified: Lag when updating multiple filters simultaneously (Requires optimization).

## 3. Weekly Progress & User Feedback

This section provides an overview of tasks completed, ongoing work, and user feedback.

### 3.1 Completed Tasks

✅ Implemented interactive choropleth maps.

✅Implemented metric page.

✅Implemented correlation analysis page

✅ Implemented overview page

### 3.2 Ongoing Work

🔄 Optimizing dropdown filter performance.
🔄 Enhancing UI design for better user experience.

### 3.3 User Feedback

## 4. Task Allocation (By Team Member)

This section tracks individual contributions.

### 4.1 Nicole

- Implemented the correlation analysis page

- Merged individual app pages

### 4.2 Collins

- Implemented Metric page in dashboard app

- In charge of the Progress Report

### 4.3 Emmanuella

- Implemented the choropleth map page

### 4.4 Prince

- Implemented the overview page

## 5. Next Steps for Week 4

🔹 Improve graph rendering speed.
 🔹 Implement more color differentiation in plots.
 🔹 Collect additional user feedback for feature refinement.