# Global Heart Disease Data Visualization Project - Final Report

## 1. Project Objectives

- Develop an interactive dashboard using Python, Dash, and Plotly.

- Clean, preprocess, and merge multiple global health datasets.

- Implement user-friendly data visualizations to analyze heart disease trends.

- Integrate interactive features for enhanced data exploration.

- Optimize performance for seamless user experience.

## 2. Executive Summary

This report outlines the development and implementation of an interactive dashboard for visualizing global heart disease data. The project aimed to provide healthcare professionals and researchers with valuable insights into worldwide heart disease trends, risk factors, and disparities. The project was completed over four weeks by the following team members:

- Team Lead: Nicole Nanka-Bruce

- Team Members:

  - Collins Jojo Yaotse

  - Prince Dugboryele

  - Emmanuella Appiah

### Summary of Weekly Tasks and Deliverables

#### Summary of Week 1 Report:

The team began by collecting and preprocessing datasets related to heart disease and economic indicators. The goal was to merge key features into a structured CSV file. Each team member worked on specific datasets to clean, merge, and analyze.

##### Key Activities & Challenges by Team Members:

- Collins:

  - Cleaned and merged datasets on Heart Disease Mortality Rate, Incidence Rate, and Prevalence.

  - Applied country coding using pycountry and manually mapped missing country codes.

  - Addressed missing data using polynomial fitting imputation and resolved duplicate rows from merging.

- Emmanuella:

  - Collected data from WHO, World Bank, and GBD.

  - Applied imputation for missing values, normalized data, and categorized countries by economic status.

  - Conducted exploratory data analysis (EDA) using heatmaps, histograms, and correlation analysis, revealing a positive correlation between GDP per capita and obesity rates.

- Nicole:

  - Standardized alcohol consumption and diabetes datasets.

  - Applied regional imputation and polynomial fitting for missing data.

  - Dropped BMI due to redundancy with obesity rates.

- Prince:

  - Managed missing values in health expenditure and life expectancy datasets.

  - Used forward and backward filling for imputation and supplemented missing data with WHO sources.

  - Conducted visual analysis on health expenditure, life expectancy trends, and overweight prevalence.

##### Challenges & Solutions:

- Missing Data: Addressed through imputation (KNN, polynomial fitting, and regional data mapping).

- Merging Issues: Standardized country names and resolved many-to-many relationships.

- Large Dataset Size: Filtered unnecessary columns to optimize processing.

#### Summary of Week 2 Report:

This week, the focus shifted to refining the dataset and developing visualizations, including:

- Sourcing additional data on age-standardized mortality, incidence, and prevalence rates.

- Creating time series and correlation plots.

- Implementing a basic layout for the Dash dashboard.

##### Individual Contributions:

- Nicole: Cleaned the dataset, developed risk factor analysis visualizations, and implemented a responsive dashboard layout.

- Collins: Retrieved additional data and worked on time series plots for mortality rates. Also developed the Mortality Plot page for the dashboard and optimized code performance.

- Emmanuella: Developed the choropleth map with interactive filters and worked on data imputation refinement.

- Prince: Worked on designing the dashboard, implementing the overview page, and creating risk factor correlation plots.

##### Key Insights & Next Steps:

- Key Insights: Optimization of visualization performance and integration of interactive elements were crucial in enhancing the user experience.

- Next Steps: The focus will now be on adding more interactive features, creating advanced visualizations, and improving the Dash dashboard.

#### Summary of Week 3 Report:

This week, the team focused on implementing interactive features and optimizing performance, with plans to refine and accelerate the system.

##### Interactive Features Implemented:

- Dropdown Filters: Users can filter data based on various criteria.

- Interactive Graphs: Users can click on data points for more detailed insights.

- Choropleth Maps: Display country-wise data visualizations based on selected metrics.

- Sidebar Navigation: Provides easy access to different dashboard sections.

- Dynamic Risk Factor Analysis: Updates charts based on selected risk factors.

##### Testing & Performance Issues:

- Dropdown Filters: A slight lag in response when switching filters (Pending resolution).

- Choropleth Maps & Risk Factor Analysis: Functioning as expected (Resolved).

- Correlation Analysis: Experiences a 5-10 second lag (Pending resolution).

- Bug fixes include updates to risk factor plots and dropdown selections. Optimization is needed for handling multiple filters simultaneously.

##### Progress & User Feedback:

- Completed Tasks: Interactive choropleth maps, metric page, correlation analysis page, and overview page.

- Ongoing Work: Optimizing dropdown filter performance and enhancing UI design.

##### Task Allocation:

- Nicole: Implemented the correlation analysis page and merged app pages.

- Collins: Developed the Metric page and managed the progress report.

- Emmanuella: Developed the choropleth map page, refined the design, added docstrings, and optimized scripts.

- Prince: Implemented the overview page and managed the user guide.

Summary of Week 4

1. Improvements and Enhancements

Callback Optimization: We collectively worked on improving the callback performance of the app. By restructuring the callbacks, we were able to reduce the load time significantly.

Caching Implementation: Caching mechanisms were added to speed up the data access and visualization rendering process, improving the overall performance and ensuring a smoother user experience.

Data structures: We modified some parts of the code to use more efficient data structures like dictionaries.

User Guide and Documentation: A comprehensive User Guide was created to provide clear instructions on how to navigate and interact with the dashboard. This included step-by-step usage of the interactive features and visualizations.

README File: The README file was updated to include detailed information about the project, including installation instructions, technologies used, and an overview of the key features.

Deployment: The dashboard application was successfully deployed, making it accessible to users. We ensured that the app is ready for external use and that it is functioning as expected in the deployed environment.

Individual Contribution by Team Member

Nicole: Deployment of the application

Collins: In charge of compiling final report and handling the README file

Prince: User guide

Emmanuella: Documentation of the code

## 3. Methodology

### 3.1 Data Collection

Data sources included:

- WHO Global Health Observatory: Heart disease prevalence and mortality rates.

- World Bank: Supplementary economic and demographic data.

- CDC Global Health Database: Risk factor statistics.

- GBD Global Burden of Disease: Trend analysis and risk factors.

### 3.2 Data Cleaning and Preprocessing

- Missing Values: Handled using imputation techniques like K-Means and Polynomial fitting.

- Standardized Data: Country names and codes were standardized.

- Normalized Data Formats: All datasets were normalized to ensure consistency.

- Data Dictionary: Created a data dictionary to document all variables.

### 3.3 Dashboard Development

- Technologies Used: Python (Dash, Plotly, Pandas, NumPy)

- Version Control: GitHub repository

- Code Structure: Modular design with separate files for layouts, callbacks, and data processing.

## 4. Results and Deliverables

### 4.1 Core Visualizations

- Global Overview:

  - Data cards for risk factor information.

  - Top 8 countries by selected metrics.

  - Global GDP and Health Expenditure trend analysis over time.

  - Link to data sources.

- Global Health Map:

  - Choropleth map for exploring relationships between economic factors and heart health outcomes worldwide.

  - Top 10 countries by prevalence rate.

- Trend Analysis:

  - Average prevalence rate by country.

  - Country-filtered mortality rate over time.

  - Mortality rate by country and gender.

  - Risk factor analysis by region/continent.

- Correlation Analysis:

  - Correlation matrix for selected metrics.

  - Risk factor Sankey diagram.

### 4.2 Interactive Features

- Year range selector.

- Country and region filters.

- Age group and gender selectors.

- Economic status filter.

- Custom tooltips with detailed insights.

### 4.3 Performance Optimization

- Optimized callback chains to reduce load time (<5 seconds).

- Implemented caching mechanisms for faster data access.

- Added loading states for smooth user experience.

- Sampled data for plots like scatterplots

- Incorporated the use of more efficient data structures like dictionaries

## 5. Challenges and Solutions

### 5.1 Data Challenges

- Inconsistent Country Names: Standardized using ISO country codes.

- Missing Values: Used mean/mode imputation where appropriate.

- Different Data Formats: Normalized all datasets to ensure uniformity.

- Responsiveness: Poor mobile responsiveness

### 5.2 Technical Challenges

- High Initial Load Time: Optimized data loading using caching and orgjson.

- Complex Callback Interactions: Modularized callbacks for better efficiency.

## 6. Conclusion and Future Work

The project successfully delivered an interactive dashboard for visualizing global heart disease data, providing key insights to healthcare professionals and researchers. Future work will focus on:

- Improving load times

- Expanding datasets with real-time updates.

- Integrating machine learning models for predictive analysis.

- Adding multilingual support to enhance accessibility.

## 7. Documentation and Deployment

- GitHub Repository: [https://github.com/NicoleNBruce/Global-Heart-Disease-Visualisation-Project_Team1]

- Deployment Instructions:

  - Install required dependencies: pip install -r requirements.txt

  - Run the application: python app.py

- User Guide: Detailed step-by-step instructions for navigating the dashboard.

## 8. References

- WHO Global Health Observatory

- World Bank Data Portal

- CDC Global Health Database

- GBD Global Burden of Disease

- Kaggle